## Slide 1
CYCLECAD SUITE · STAGE 1
The skeleton
Everything except the widgets — kernel · app shells · test runner · server · database · docker · docs.
One push. ~16 hours of work. ~30 files. Zero widgets.
When it lands, the suite is ready to receive its first widget.
~30
files in the push
~16 h
single push of work
5
docker services
5
acceptance gates
Sachin Kumar · cyclecad.com · 2026

## Slide 2
cycleCAD Suite — Stage 1 Architecture
01 / STACK
cycleCAD Suite Stage 1 · v1.0
2 / 12
The full stack — top to bottom
Five horizontal layers. Stage 1 lands every layer. None of them know about specific widgets — that comes in Stage 2.
APPS
4 baseplates · thin HTML shells
cycleCAD · ExplodeView · Pentacad · admin — each reads its manifest.json, mounts the kernel + assigned widgets
KERNEL
~200 lines of plumbing
loader · meter (client) · theme · ui-primitives · auth · widget-registry · three-imports
TESTS
standalone test infrastructure
dashboard · run-all aggregator · test-contract spec — populated with all ~115 widgets in stub state
SERVER
meter + bridge (Docker)
meter (Fastify) — accepts charges, writes hash-chained ledger · bridge (Python) — Rockhopper / LinuxCNC stub
DATA
postgres · minio · redis
7-table schema + seeds · S3-compatible bucket · cache (passive in Stage 1)
docker-compose.yml wraps every layer above. `docker compose up` brings up the entire stack in <90 s.

## Slide 3
cycleCAD Suite — Stage 1 Architecture
02 / SCOPE
cycleCAD Suite Stage 1 · v1.0
3 / 12
IN · STUBBED · OUT — the three columns
Real implementation now, hooks-only-now-impl-later, or out of scope until a later phase. No grey area.
Area
IN (real impl)
STUBBED (real impl later)
OUT (deferred)
Kernel + contract
CONTRACT.md · widget-registry · loader · meter client · theme · ui-prim · auth · three-imports
—
—
App shells
4 manifest-driven shells · suite-nav · loading state
viewport empty until widget #1 lands
monolithic apps in legacy repos stay where they are
Test infrastructure
dashboard · run-all aggregator · test-contract spec
—
Playwright / visual regression CI
Auth + security
admin HMAC bypass · API-key gen + verify · `tenant_id` everywhere · hash-chained ledger writes
OAuth · SSO · per-widget ACL middleware (allow-all)
Argon2 prod hashing · SOC-2 · multi-region
Server: meter
POST /api/meter/charge · ledger writes · health endpoint
OAuth callback · Stripe webhook routes return 501
Token packs · payouts (Phase 10)
Server: bridge
WebSocket scaffold · mock-mode DRO stream
real Rockhopper TCP · LinuxCNC HAL
production fleet telemetry
Database (Postgres)
7 tables · 001_init.sql migration · seed (1 admin, 115 widget rows)
—
replicas · daily backups · prod tuning
Object store (MinIO)
bucket created · prefixes structured · pre-signed URL helper
—
R2 production bucket
Cache (Redis)
service running · meter can connect
no actual cache logic — wires up when AI widgets ship
multi-region cache
Workflow runner
workflow.schema.json · runner.js stub validates JSON
real sequential / parallel executor
bundle discounts · marketplace flows
Three.js setup
shared/lib/three-imports.js single-source-of-truth
—
no scene yet — viewport widget creates it (Stage 2 #1)
Docker stack
docker-compose.yml + 5 services + healthchecks + Makefile
—
Helm chart (parked until trigger fires)
Documentation
README · INSTALL.md · CONTRIBUTING.md · HANDOFF · both decks
per-widget README
API reference (Phase 5+)

## Slide 4
cycleCAD Suite — Stage 1 Architecture
03 / KERNEL
cycleCAD Suite Stage 1 · v1.0
4 / 12
Kernel files — what lands in shared/
~200 lines of plumbing total. Every widget snaps onto these. Stage 1 finalizes their public APIs and adds the new ones.
NEW · spec
CONTRACT.md
documents init(opts) →
{api, on, destroy}
canonical widget contract
5 mandatory test cases
linked from README
NEW · manifest
widget-registry.js
export const registry = {
"cam-nav": {tier, minRole, …}
}
~115 widget entries
status: stub/draft/live
tier · cost · deps · ACL
EXISTS · harden
loader.js
await loadWidget(
"cam-nav", opts)
dynamic ESM import
manifest-driven preload
weak-map cache
EXISTS · harden
meter.js
await meter.charge(
widget, method, params)
real HTTP to /api/meter
admin HMAC bypass
local fallback ledger
EXISTS · polish
theme.css
--ink · --gold · --teal
--emerald · --purple
6 brand colors
Georgia + Calibri + Menlo
spacing 4/8/16/24
EXISTS · polish
ui-primitives.js
Toast.show(msg, kind)
Modal.open({title,body})
Toast · Modal · Popover
Dropzone overlay
no third-party deps
NEW · stub
auth.js
auth.adminKey()
auth.verify(req)
admin HMAC works
API-key gen + verify
OAuth route stubs
NEW · pin
lib/three-imports.js
export { THREE,
OrbitControls, …}
single Three.js version
vendored bvh-csg
no version drift

## Slide 5
cycleCAD Suite — Stage 1 Architecture
04 / APP SHELLS
cycleCAD Suite Stage 1 · v1.0
5 / 12
Four baseplates · slim shells · empty viewports
Each app gets ~150 lines of HTML — top nav + viewport host div + manifest read. The shells boot Stage 1 looking empty. They fill up as widgets ship.
cycleCAD
parametric CAD
apps/cycleCAD/
viewport · empty
(widget #1 fills this)
manifest.json
preload: [viewport, cam-nav, sketch-line, …]
lazy: [extrude, fillet, ai-copilot, …]
ExplodeView
3D viewer + AR
apps/ExplodeView/
viewport · empty
(widget #1 fills this)
manifest.json
preload: [viewport, cam-nav, explode-slider]
lazy: [ai-render, ar-mode, bom-export, …]
Pentacad
CAM + 5-axis sim
apps/Pentacad/
viewport · empty
(widget #1 fills this)
manifest.json
preload: [viewport, cam-nav, dro, gcode-editor]
lazy: [sim-executor, rockhopper-bridge, jog-pad]
admin
operator dashboard
apps/admin/
viewport · empty
(widget #1 fills this)
manifest.json
preload: [admin-overview, admin-users]
lazy: [admin-tokens, admin-audit, admin-stats, …]

## Slide 6
cycleCAD Suite — Stage 1 Architecture
05 / TESTS
cycleCAD Suite Stage 1 · v1.0
6 / 12
Test runner — populated from day one
Dashboard renders all ~115 widgets. cam-nav and dro are already live (✓). Every other widget shows as stub until Stage 2 brings it online.
tests/index.html — Widget testbed
Every widget runs alone. Click Demo for the visible page; Test for the spec runner.
RUN ALL TESTS
live
draft
stub
legend
2 live · 113 stub (115 total)
cam-nav
live
dro
live
viewport
stub
grid
stub
axes
stub
lights
stub
picking
stub
section-cut
stub
wireframe
stub
fit-to-selection
stub
transparency
stub
isolate
stub
… 103 more widgets in stub state (Stage 2 brings them online)

## Slide 7
cycleCAD Suite — Stage 1 Architecture
06 / DOCKER
cycleCAD Suite Stage 1 · v1.0
7 / 12
docker compose up — five services, one command
Stage 1 boots the entire backend stack on any machine. <90 s cold start. Postgres seeds the schema. MinIO creates the bucket. Healthchecks gate readiness.
POSTGRES
16
identity · ledger · workflows
7 tables · seeded · pgdata volume
:5432
—
MINIO
latest
object store (S3 API)
bucket cyclecad · prefixes per tenant
:9000 / 9001
—
REDIS
7-alpine
cache · sessions
passive in Stage 1 · wires up later
:6379
—
METER
Fastify
POST /api/meter/charge
hash-chained ledger writes · admin bypass
:8080
—
BRIDGE
Python 3.11
Rockhopper / LinuxCNC stub
mock-mode WebSocket · DRO at 30 Hz
:9090
docker-compose.yml
$ docker compose up -d [+] Running 5/5 ✓ postgres healthy ✓ minio healthy ✓ redis healthy ✓ meter healthy ✓ bridge healthy $ curl localhost:8080/api/health {"ok":true,"db":"up","s3":"up","redis":"up"}

## Slide 8
cycleCAD Suite — Stage 1 Architecture
07 / DATABASE
cycleCAD Suite Stage 1 · v1.0
8 / 12
Postgres — 7 tables, seeded, hash-chained
Migration 001_init.sql brings up the full Stage 1 schema. The ledger is real and append-only — every meter charge writes a row with a hash chain.
tenants
multi-tenant orgs
id · name · plan · created_at
users
OAuth + admin users
id · tenant_id · email · role · created_at
api_keys
per-user / per-agent keys
hash · tenant_id · user_id · scopes[] · revoked_at
widgets
registry mirror
name · min_role · cost::jsonb · status · version
workflows
JSON workflow defs
id · tenant_id · json · author · created_at
workflow_runs
execution history
id · workflow_id · status · total_cost · started_at · finished_at
LEDGER · hash-chained · append-only
id · ts · tenant_id · actor · role · widget · method · params_hash · cost · balance · prev_hash · hash
• every meter call writes one row · sha256(prev_hash || actor || widget || cost || ts || params_hash) → hash
• admin bypass still writes — cost=0, actor=admin_root
• `audit:verify` script walks the chain end-to-end at any time

## Slide 9
cycleCAD Suite — Stage 1 Architecture
08 / SECURITY
cycleCAD Suite Stage 1 · v1.0
9 / 12
Auth & security — what works on day one
Admin HMAC + API keys are real. Hash-chained ledger is real. OAuth + ACL middleware exist as stubs — hooks in place, allow-all by default — until Phase 3 hardens them.
REAL · in Stage 1
Admin HMAC bypass
localStorage key · cost=0 · receipt logged
API-key generation
hashed at rest (sha256 in S1; argon2 later)
API-key verification
meter middleware checks every request
Hash-chained ledger
every charge writes prev_hash → hash
tenant_id everywhere
every query + S3 prefix scoped
audit:verify script
walks the chain end-to-end
STUBBED · later
OAuth (Google)
route returns 501 · UI shows "use admin key"
OAuth (GitHub)
same — placeholder route
SAML / OIDC SSO
enterprise · stub config UI only
Per-widget ACL
middleware exists, allows everything by default
Free-quota tracker
columns in DB, no enforcement yet
Stripe webhook routes
placeholder · no token packs yet
OUT · Phase 3+
Argon2 production hashing
Phase 3 · upgrade from sha256
Real Stripe / USDC
Phase 10 · token packs go live
Multi-tenant cross-talk tests
Phase 3 · pen-test before SaaS
SOC-2 evidence bundle
Phase 3 · export N rows + chain proof
GDPR right-to-erasure
admin-compliance widget · Wave 2
Multi-region failover
Phase 8 · only when scale demands it

## Slide 10
cycleCAD Suite — Stage 1 Architecture
09 / ACCEPTANCE
cycleCAD Suite Stage 1 · v1.0
10 / 12
Five tests you click — then you green-light Stage 2
Stage 1 is "done" only when these five pass. They are the criteria for the green-light gate.
1
Static apps boot
$ python3 -m http.server 8765
✓ open localhost:8765/apps/cyclecad/ → empty viewport, suite-nav top bar, console clean.
Same for /apps/explodeview/, /apps/pentacad/, /apps/admin/
2
Test dashboard renders
open localhost:8765/tests/
✓ ~115 widget cards. cam-nav · dro show LIVE. All others STUB.
Click "Run all" → 2/115 pass.
3
Docker stack boots
$ docker compose up -d && docker compose ps
✓ 5 services healthy in <90 s — postgres · minio · redis · meter · bridge.
4
Meter accepts a charge
$ curl -X POST localhost:8080/api/meter/charge \
-H "X-Admin-Key: rk_test_admin" \
-d '{"widget":"cam-nav","method":"snap"}'
✓ 200 OK · receipt with hash chain · row in ledger table.
5
Docs are clear
open INSTALL.md + CONTRIBUTING.md
✓ You could copy widgets/cam-nav.js + tests/widgets/cam-nav.* and add a new widget without asking.

## Slide 11
cycleCAD Suite — Stage 1 Architecture
10 / TIME
cycleCAD Suite Stage 1 · v1.0
11 / 12
Time budget — one focused push
Total ≈ 16 hours of work. Single combined commit. You review the whole thing in one sitting and either green-light or send back diffs.
shared/CONTRACT.md + widget-registry.js (~115 entries) + tests/CONTRACT.md
1.5 h
shared/auth.js stub + admin HMAC + API-key gen + verify
1.0 h
shared/lib/three-imports.js (single-source-of-truth pin)
0.5 h
4 app shells + manifests + suite-nav + loading state
2.0 h
tests/runner.html aggregator + dashboard polish
1.0 h
workflows/workflow.schema.json + runner stub
1.0 h
server/meter (Fastify) + Postgres migration + ledger writes
3.0 h
server/bridge stub (Python)
0.5 h
docker-compose.yml + Dockerfiles + healthchecks + Makefile
2.0 h
INSTALL.md + CONTRIBUTING.md + README + HANDOFF refresh
1.5 h
End-to-end smoke test + fix surfaced bugs
2.0 h
TOTAL
~16 h
COMMITMENT one push. fully reviewable. green-light gate before Stage 2.

## Slide 12
Foundation laid.
Widgets next.
When Stage 1 lands, the kernel is finalized · the apps boot · the tests aggregate · the ledger writes · the docker stack hums.
You hit the 5 acceptance gates. If green, we start Stage 2 widget #1 — viewport.
If red, we fix and re-push.
🟢 GREEN-LIGHT GATE → STAGE 2
cyclecad.com · github.com/vvlars-cmd/cyclecad-suite